Sri Lanka Institute of Information Technology

Programming Applications and Frameworks (IT3030)

Continuous Assignment – 2023, Semester 1

Progress Document *1*

A picture containing text, clipart, vector graphics

Description automatically generatedGROUP ID: Cyan\_145

IT 20708276 Navaratne U.D.K

IT 21054686 Hewage R.P

IT 21035876 Kiriella K.G.A.K

IT 21007538 Maddumage P.W

# Member 1 (IT20708276) – Post Management

1. What they planned to do for the two weeks.

* Creating the REST API including GET,POST,PUT and DELETE Mappings
* Drawing wireframes to get a brief idea on the representation of Post Management User Interface
* Create the User Interface for relevant function using React
* Figure out how to create a server application that can receive HTTP multipart file uploads
* How to connect Application to a cloud Storage
* Do weekly commits on submission to keep the group informed

1. How much they have completed of the planned work.

* Creating the REST API including GET, DELETE Mapping
* Create a brief wireframe on how the post component would be represented
* Weekly commits on initial Document and Progress Report 1

1. If they couldn't complete the planned amount of work, reasons for that.

* Since I couldn’t I was running into errors when working with the multipart files I couldn’t complete implementing all the react component regarding post management,
* Couldn’t manage to connect to a cloud storage because I had to research about the implementation
* Since the multipart file upload function is still on working progress couldn’t figure out the proper implementation to POST (used a String data type with NULL values in order to implement the GET and DELETE methods)

1. Any difficulties, challenges they faced, and solutions found for these.

* Struggle faced when connecting the REST API to REACT front end

Solution:

Managed connect using CORS requests

* Struggles with having an idea about the workflow of the application

Solution:

We managed to resolve this by drawing the wireframe to figure out the connectivity among components

* Struggles with using one Git workflow.

Solution:

Decided upon using Github flow

1. What they plan to do for the two weeks.

* Work on the rest of the REST API methods
* Complete the REACT frontend to make it much more presentable and user-friendly
* Progressing on doing much frequent commits
* Finding ways on displaying the image/images on react front end

1. Anything else important related to their part of the assignment (design changes etc.)

* Currently implemented the user post array into a table in the front end , which is planned to be changed once I figure out the multipart file upload

1. Anything else as specified in the assignment document.

* Plans to connect all the components together

# Member 2 (ITXX XXX XX)

1. What they planned to do for the two weeks.
2. How much they have completed of the planned work.
3. If they couldn't complete the planned amount of work, reasons for that.
4. Any difficulties, challenges they faced, and solutions found for these.
5. What they plan to do for the two weeks.
6. Anything else important related to their part of the assignment (design changes etc.)
7. Anything else as specified in the assignment document.

# Member 3 (ITXX XXX XX)

1. What they planned to do for the two weeks.
2. How much they have completed of the planned work.
3. If they couldn't complete the planned amount of work, reasons for that.
4. Any difficulties, challenges they faced, and solutions found for these.
5. What they plan to do for the two weeks.
6. Anything else important related to their part of the assignment (design changes etc.)
7. Anything else as specified in the assignment document.

# Member 4 (ITXX XXX XX)

1. What they planned to do for the two weeks.
2. How much they have completed of the planned work.
3. If they couldn't complete the planned amount of work, reasons for that.
4. Any difficulties, challenges they faced, and solutions found for these.
5. What they plan to do for the two weeks.
6. Anything else important related to their part of the assignment (design changes etc.)
7. Anything else as specified in the assignment document.

This document’s length should **not** exceed five (5) pages in total.